Treasure Row

Donovan Griffin, Cameron Ridgley, Jonah Goodwine, Ricki Davis, Chase Jones, Noah Higgs, Chi Martin

# Risk Assessment

# How We Scored Each Risk

We rated each risk using a standard Likelihood × Impact matrix — the same approach used in formal risk assessment frameworks like NIST SP 800-30.

- Likelihood: how probable the issue is, or whether it’s already occurring

- Impact: how severe the consequence would be if it happened

- The two combine into one overall rating: Low, Medium, High, or Critical

| Likelihood/Impact | Low | Medium | High |
| --- | --- | --- | --- |
| Low | Low | Low | Medium |
| Medium | Low | Medium | High |
| High | Medium | High | Critical |

# AWS Cost & Billing Risk

Donovan Griffin

- Risk Level: Medium

- Likelihood: Medium (real resources running, no alerts set up yet)

- Impact: Medium (unexpected charges, but not catastrophic at current scale)

The Risk

- Real AWS resources are running right now — RDS, Elastic Beanstalk, and S3

- No billing alerts or spending caps are currently configured

- Free-tier limits can be exceeded without any warning to the team

Our Fix

- Set AWS Budget alerts at defined dollar thresholds

- One team member reviews billing monthly, not just at deadlines

- Shut down non-essential resources between iterations

# AWS Database Access Blocked

Jonah Goodwine

- Risk Level: High → Medium (after mitigation)

- Likelihood: High (already happened once)

- Impact: Medium (blocks dev/testing, not a live outage since there’s no real user base yet)

The Risk

- Real AWS resources are running now (RDS, S3, etc) can be paused to save credits

- RDS only accepts connections from approved IP addresses

- A new network (e.g. campus vs. home) means a new IP, which can get blocked

Our Fix

- Runbook: required security group rules, adding personal IP, starting DB

- One owner (Jonah) maintains AWS network configuration going forward

- Local Postgres fallback for testing so AWS isn’t a full dependency

# Hardcoded & Exposed Credentials

Noah Higgs

- Risk Level: Critical

- Likelihood: High (actively true right now, not hypothetical)

- Impact: High (real AWS production credentials sitting exposed — account compromise or billing abuse if found)

The Risk

- Found repeatedly: a config file, a hardcoded secret key, a hardcoded admin login

- Real AWS credentials were committed to source control in plaintext

- A leaked credential could expose our database or image storage directly

Our Fix

- All secrets now load from a local .env file, never committed to git

- Rotate any credential that was ever exposed in the repository

- A credential check before every iteration is submitted

# Account Ownership Bug

Cameron Ridgley

- Risk Level: Low (post-fix) — note it was High before the fix

- Likelihood going forward: Low (fixed and regression-tested)

- Impact if it recurred: High (one user accessing another’s account/data)

The Risk

- Found in Iteration 1: one account could view and delete another account’s listings

- Root cause was a stale browser cache, not a missing permission check

- Could easily have reached a real user undetected

Our Fix

- Fixed — the server is now the only source of identity, never a local cache

- Added 19 regression tests to catch this class of bug automatically

- Required testing pass before anything merges into the shared codebase

# Branch Divergence & Coordination

Chase Jones

- Risk Level: Medium

- Likelihood: Medium (recurring risk any time multiple people branch off main)

- Impact: Medium (wasted work, late-stage unwinding,)

The Risk

- Individual branches can drift out of sync with the shared codebase the longer they sit unmerged

- Work could move forward on a feature before the team has actually agreed on its scope

- If that’s caught late, it has to be unwound right before a submission deadline

Our Fix

- Every branch gets reviewed individually before merging, never in bulk

- Written sign-off required before building anything outside agreed scope

- More frequent sync points between the documentation and development sides

# Scope & Feature Uncertainty

Ricki Davis

- Risk Level: Medium

- Likelihood: Medium (happens whenever scope isn’t locked early)

- Impact: Low–Medium (wasted effort/rework, not a functional break)

The Risk

- The team went back and forth on two proposed features before scope was settled

- Documentation and code briefly moved ahead of an actual decision

- Real effort was redone once direction changed mid-iteration

Our Fix

- Get written sign-off on scope before implementation starts

- Every scope decision gets logged in the Project Plan’s revision log

- Treat anything undecided as out of scope by default, not in

# Bus Factor & Work Visibility

Chi Martin

- Risk Level: Medium-High

- Likelihood: Medium (easy to have one person’s work go untracked)

- Impact: High (if that one file/branch were lost, the work is effectively gone)

The Risk

- One teammate’s real contributions never appeared on his own branch

- That work only surfaced because it was embedded inside someone else’s file

- If that one file had been lost, the work would have been effectively invisible

Our Fix

- Everyone pushes to their own branch directly — no exceptions

- Regular branch audits by the PM to confirm work is actually tracked

- Attribution added directly into shared documents, not just assumed

# References

Slide 2 - Donovan Griffin Methodology (scoring source)

- NIST Special Publication 800-30 Rev. 1, “Guide for Conducting Risk Assessments” — https://csrc.nist.gov/pubs/sp/800/30/r1/final

- ISO 31000:2018, Risk Management — Guidelines (overview) — https://www.iso.org/iso-31000-risk-management.html

- Project Management Institute, PMBOK Guide — Risk Management Knowledge Area

Slide 3 — Donovan Griffin, AWS Cost & Billing Risk

- AWS Budgets Documentation — https://docs.aws.amazon.com/cost-management/latest/userguide/budgets-managing-costs.html

Slide 4 — Jonah Goodwine, AWS Database Access Blocked

- AWS VPC Security Groups Documentation — https://docs.aws.amazon.com/vpc/latest/userguide/VPC_SecurityGroups.html

- AWS Identity and Access Management (IAM) Documentation — https://docs.aws.amazon.com/IAM/latest/UserGuide/introduction.html

Slide 5 — Noah Higgs, Hardcoded & Exposed Credentials

- AWS Identity and Access Management (IAM) Documentation — https://docs.aws.amazon.com/IAM/latest/UserGuide/introduction.html

- OWASP Top 10:2021, A02 – Cryptographic Failures (covers hardcoded/exposed secrets) — https://owasp.org/Top10/A02_2021-Cryptographic_Failures/

Slide 6 — Cameron Ridgley, Account Ownership Bug

- OWASP Top 10:2021, A01 – Broken Access Control — https://owasp.org/Top10/A01_2021-Broken_Access_Control/

- Treasure Row GitHub Repository — https://github.com/DonovanGriffin27/TreasureRow

Slide 7 — Chase Jones, Branch Divergence & Coordination

- GitHub Flow Documentation (branching workflow) — https://docs.github.com/en/get-started/quickstart/github-flow

- Treasure Row GitHub Repository — https://github.com/DonovanGriffin27/TreasureRow

Slide 8 — Ricki Davis, Scope & Feature Uncertainty

- Treasure Row Jira Board (Scrum) — https://treasurerow.atlassian.net/jira/software/projects/SCRUM/boards/1/backlog

- Project Management Institute, PMBOK Guide — Scope Management Knowledge Area

Slide 9 — Chi Martin, Bus Factor & Work Visibility

- “Bus Factor” — https://en.wikipedia.org/wiki/Bus_factor

- Treasure Row GitHub Repository — https://github.com/DonovanGriffin27/TreasureRow